Department of Technical Education

Capstone Project

Format- 2

WORK BREAKDOWN STRUCTURE

| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| --- | --- |
| Capstone project Members: | 1. Abhijeet Kumar 2. Kanaka C 3. Raghunandan T V 4. Sanjay Kashyap |
| Capstone project Objective(s): | • Develop a controlled cyber threat deception and SIEM platform (K.A.R.M.A). • Capture attacker interaction through SSH, web and multi-port raw TCP decoy services. • Detect honeytoken access and classify observed behavior using the MITRE ATT&CK framework. • Calculate threat risk/severity and provide automated application-level quarantine. • Store, audit and visualize security telemetry in real-time via Cloud SIEM dashboard and geolocation map. • Provide KARMA AI Cybersecurity SOC Copilot and DeepSeek AI phishing .EML analysis. • Provide Client-Side Password Strength & Hasher toolkit (SHA-256, SHA-512, MD5). • Perform thorough Security QA, penetration testing, and verification suite testing. • Provide a controlled academic environment for cybersecurity demonstration and learning. |

Work Breakdown Structure - Deliverables

The project deliverables are decomposed into progressively smaller work packages. The lowest level represents practical activities and tasks required to complete each deliverable.

| WBS ID | Deliverable / Work Package | Activities / Tasks |
| --- | --- | --- |
| 1.0 | Project Planning & Requirements | Overall project planning, scope definition and requirement finalisation. |
| 1.1 | Requirement Analysis | Identify functional requirements, security requirements, user roles and expected system behaviour. |
| 1.2 | System Architecture | Design sensor layer, event-processing layer, storage layer, API layer and dashboard architecture. |
| 1.3 | Technology Selection | Finalise Python, FastAPI, Uvicorn, Paramiko, SQLite, JavaScript, WebSocket, Leaflet, Chart.js and AI API technologies. |
| 1.4 | Development Environment | Configure Python environment, dependencies, project structure and local network testing environment. |
| 2.0 | Database & Core Backend | Develop the common backend infrastructure used by all sensors and dashboard modules. |
| 2.1 | SQLite Database | Create attack_logs, attackers, honeytokens and quarantine_list tables. |
| 2.2 | Database Functions | Implement event insertion, attacker profile updates, honeytoken hit recording and quarantine CRUD operations. |
| 2.3 | Configuration | Configure service ports, database path, quarantine threshold and default honeytokens. |
| 2.4 | Event Processing Pipeline | Create the common flow from sensor event to MITRE mapping, risk scoring, persistence, response and dashboard broadcast. |
| 3.0 | SSH Honeypot | Implement a controlled SSH deception service. |
| 3.1 | Paramiko SSH Server | Create SSH transport, persistent RSA host key handling and server interface. |
| 3.2 | Authentication Capture | Capture username/password and public-key authentication attempts without authenticating against the real operating system. |
| 3.3 | Fake Shell | Provide simulated shell responses for commands such as whoami, id, uname and file/proc queries. |
| 3.4 | SSH Event Logging | Record attacker IP, credentials/attempt information, commands, MITRE technique, risk and severity. |
| 3.5 | SSH Testing | Test SSH connection, authentication attempts and fake command interaction on port 2222. (Lead: Sanjay Kashyap) |
| 4.0 | Web Honeypot | Develop a FastAPI-based fake web application for controlled web attack observation. |
| 4.1 | Fake Login Portal | Create corporate-style login page and login handling for controlled deception. |
| 4.2 | Attack Detection | Capture SQL injection, XSS, path traversal and directory-fuzzing patterns. |
| 4.3 | Honeytoken Web Traps | Implement secret/recovery URLs and decoy API/database endpoints. |
| 4.4 | Web Event Processing | Send captured web events through MITRE mapping, risk scoring, logging and broadcast. |
| 4.5 | Web Testing | Test GET/POST requests, attack payloads and catch-all routes on port 8080. (Lead: Sanjay Kashyap) |
| 5.0 | Network Decoy Sensors | Implement raw TCP listeners representing commonly scanned services. |
| 5.1 | FTP Decoy | Listen on TCP 21, provide a decoy FTP-style banner and capture basic commands/probes. |
| 5.2 | Telnet Decoy | Listen on TCP 23, provide a simulated login prompt and capture interaction. |
| 5.3 | RDP Decoy | Listen on TCP 3389 and detect connection/probing activity. |
| 5.4 | Network Event Logging | Record source IP, target port, service and network-probing telemetry. |
| 5.5 | Sensor Testing | Validate connectivity and service discovery detection in the controlled test network. (Lead: Sanjay Kashyap) |
| 6.0 | Honeytoken System | Develop and manage decoy credentials and secrets. |
| 6.1 | Default Honeytokens | Create fake API keys, secret URLs and staging-server credentials. |
| 6.2 | Custom Honeytokens | Provide API functionality to create additional decoy tokens. |
| 6.3 | Honeytoken Hit Detection | Detect access/use of planted tokens and update hit counts. |
| 6.4 | Honeytoken Response | Generate high-risk events and feed them to active defense and dashboard telemetry. |
| 7.0 | MITRE ATT&CK & Threat Analysis | Classify and score security events. |
| 7.1 | MITRE Mapping | Map services and attack keywords to techniques such as T1110, T1190, T1059, T1046, T1078 and T1595. |
| 7.2 | Threat Scoring | Calculate a 0–100 risk score using base risk and frequency boost. |
| 7.3 | Severity Classification | Classify events as LOW, MEDIUM, HIGH or CRITICAL. |
| 7.4 | Attacker Profiling | Track first/last seen time, attempts, services, maximum risk and status per IP. |
| 8.0 | Active Defense & Quarantine | Provide controlled application-level containment. |
| 8.1 | Automatic Quarantine | Evaluate events against the configured threshold and quarantine high-risk IPs. |
| 8.2 | Manual Quarantine | Allow dashboard operator to block or unblock an IP. |
| 8.3 | Quarantine Records | Store quarantine time, reason, risk score and status in SQLite. |
| 8.4 | Response Testing | Verify automatic and manual quarantine state changes. (Lead: Sanjay Kashyap) |
| 9.0 | SIEM Dashboard | Develop the real-time security monitoring interface. |
| 9.1 | REST API | Create endpoints for logs, attackers, status, MITRE statistics, honeytokens, quarantine and decoy management. |
| 9.2 | WebSocket Telemetry | Create persistent telemetry connection for real-time event delivery. |
| 9.3 | Telemetry Tables | Display recent security events and attacker information. |
| 9.4 | Charts & Statistics | Display event trends, severity and attack distribution using Chart.js. |
| 9.5 | Attacker Map | Visualize attacker-origin information using Leaflet. |
| 9.6 | MITRE Visualization | Display detected techniques and attack distribution. |
| 9.7 | Dashboard Actions | Provide AI report, quarantine, decoy-control and data-management actions. |
| 10.0 | Audit Logging & Reporting | Provide persistent and portable security records. |
| 10.1 | CSV Audit Logger | Create timestamped session CSV files and write telemetry fields. |
| 10.2 | Immediate Flush | Flush events to the audit file to reduce loss of buffered records. |
| 10.3 | AI Threat Reports | Generate event-level and attacker-level analyst-style summaries. |
| 10.4 | Report Validation | Compare generated reports against captured telemetry and MITRE classifications. (Lead: Sanjay Kashyap) |
| 11.0 | Cybersecurity Toolkit | Develop additional security-analysis tools included in the platform. |
| 11.1 | Password Strength Checker | Calculate password length, character pool, entropy estimate and crack-time estimate. |
| 11.2 | Client-Side Hashing | Demonstrate SHA-256/SHA-512 hashing in the browser. |
| 11.3 | Phishing EML Analyzer | Parse .eml messages and inspect sender, Return-Path, Reply-To, authentication results and message content. |
| 11.4 | AI Phishing Analysis | Send structured email information to DeepSeek API and provide local fallback analysis when unavailable. |
| 12.0 | Attack Simulation & Testing | Validate the complete system using controlled demonstrations. (Lead: Sanjay Kashyap) |
| 12.1 | Attack Simulator | Generate repeatable attack telemetry without requiring an external attacker. |
| 12.2 | SSH Testing | Test brute-force/authentication and fake-shell command events. (Lead: Sanjay Kashyap) |
| 12.3 | Web Testing | Test SQL injection, XSS, path traversal and directory-probing patterns. (Lead: Sanjay Kashyap) |
| 12.4 | Network Testing | Test port-probing activity against ports 21, 23 and 3389. (Lead: Sanjay Kashyap) |
| 12.5 | Honeytoken Testing | Verify token access detection, logging and quarantine. (Lead: Sanjay Kashyap) |
| 12.6 | End-to-End Testing | Verify sensor → MITRE → risk → database → quarantine → CSV → WebSocket → dashboard flow. (Lead: Sanjay Kashyap) |
| 13.0 | Documentation & Final Submission | Prepare the complete academic project package. |
| 13.1 | Technical Documentation | Document architecture, modules, technologies, functions, database and security concepts. |
| 13.2 | Test Documentation | Record test cases, expected results, observed results and limitations. |
| 13.3 | User/Demo Guide | Prepare installation, execution and demonstration instructions. |
| 13.4 | Final Report | Compile project report, screenshots, architecture diagrams and results. |
| 13.5 | Presentation & Viva | Prepare PPT, demonstration sequence, likely viva questions and final submission. |

WBS hierarchy: Level 1 represents major deliverables, Level 2 represents sub-deliverables/work packages, and Level 3 represents practical activities/tasks required to complete each work package.

Date:

| Signature of Student ________________________ | Signature of Student ________________________ | Signature of Student ________________________ | Signature of Student ________________________ |
| --- | --- | --- | --- |
| Abhijeet Kumar | Kanaka C | Raghunandan T V | Sanjay Kashyap |

Signature of the cohort owner

______________________________
Mr. Subhash J R