Department of Technical Education

Capstone project

Format- 7

WEEKLY STATUS REPORT

| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| --- | --- |
| Capstone project Members: | 1. Abhijeet Kumar 2. Kanaka C 3. Raghunandan T V 4. Sanjay Kashyap |
| Reporting Week: | Week 1 ¦ 23 July – 29 July 2026 |

Status

Project initiation and requirements phase completed. The team established the project scope, defined the K.A.R.M.A architecture at a high level and identified the core deception, monitoring and analysis modules. Overall progress: approximately 10%.

Highlights

• Finalised the project concept as a controlled cyber threat deception/honeypot platform.

• Identified SSH, web and raw TCP decoys as the primary detection sensors.

• Defined honeytokens, MITRE ATT&CK mapping, risk scoring, audit logging and dashboard requirements.

• Selected Python/FastAPI, Paramiko, SQLite, HTML/CSS/JavaScript and WebSocket technologies.

• Formulated testing matrices and established local test environment requirements.

• Project remained on schedule.

Risks or Issues List

Historical risks/issues are maintained from the beginning of the capstone project. Status values follow the prescribed New / Ongoing / Closed categories.

| Date | Risk or Issue | Description | Resolution | Status |
| --- | --- | --- | --- | --- |
| 23-07-2026 | Scope definition | Project scope initially covered multiple honeypot sensors and additional security tools, creating a risk of excessive scope for a 13-week semester. | Prioritised SSH, web, TCP decoys, honeytokens, SIEM dashboard and toolkit as core modules. | Closed |

Tasks in Progress or Completed

| Task Name | Description | Team Member Responsible | Percentage Complete |
| --- | --- | --- | --- |
| Requirement analysis | Defined functional and security requirements for honeypots, telemetry and toolkit. | Abhijeet Kumar | 100% |
| System architecture | Prepared module-level architecture and event-flow design. | Abhijeet Kumar | 100% |
| Technology selection | Finalised major development libraries and technologies. | Kanaka C | 100% |
| Initial UI planning | Outlined dashboard and cybersecurity-tool screens. | Kanaka C | 80% |
| Sensor planning | Planned SSH, web and TCP decoy behaviour and test approach. | Raghunandan T V | 80% |
| Security QA & Test Planning | Formulated penetration test cases, attack verification matrices, and testing environment requirements. | Sanjay Kashyap | 100% |

Upcoming Tasks

| Task Name | Description | Team Member Responsible |
| --- | --- | --- |
| Backend project setup | Create initial Python/FastAPI project structure and configuration. | Abhijeet Kumar |
| Database design | Define SQLite tables and event fields. | Abhijeet Kumar |
| Dashboard prototype | Create initial HTML/CSS/JS layout. | Kanaka C |
| SSH sensor prototype | Begin Paramiko-based SSH honeypot. | Raghunandan T V |
| SSH Honeypot Testing | Plan test scripts for SSH brute-force (T1110) and interactive shell command captures (T1059). | Sanjay Kashyap |

Current overall project status: Approximately 10% complete as of 29-07-2026. The project is considered on schedule against the planned 13-week academic timeline.

Date: 29-07-2026

Cohort Owner / Guide

______________________________
Mr. Subhash J R

| Signature of Student ________________________ | Signature of Student ________________________ | Signature of Student ________________________ | Signature of Student ________________________ |
| --- | --- | --- | --- |
| Abhijeet Kumar | Kanaka C | Raghunandan T V | Sanjay Kashyap |

Department of Technical Education

Capstone project

Format- 7

WEEKLY STATUS REPORT

| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| --- | --- |
| Capstone project Members: | 1. Abhijeet Kumar 2. Kanaka C 3. Raghunandan T V 4. Sanjay Kashyap |
| Reporting Week: | Week 2 ¦ 30 July – 05 August 2026 |

Status

Core development started. The backend foundation, SQLite storage design and initial sensor components were developed. The project reached approximately 25% completion and remained on schedule.

Highlights

• Created the FastAPI application entry point and configured CORS/static file serving.

• Designed and implemented SQLite database schema (`attack_logs`, `attackers`, `honeytokens`, `quarantine_list`).

• Built the base HTML/CSS layout for the SIEM dashboard.

• Developed an initial Paramiko-based SSH listener prototype on Port 2222.

• Conducted connection handshake testing and verified socket binding under non-privileged mode.

• Project remained on schedule.

Risks or Issues List

Historical risks/issues are maintained from the beginning of the capstone project. Status values follow the prescribed New / Ongoing / Closed categories.

| Date | Risk or Issue | Description | Resolution | Status |
| --- | --- | --- | --- | --- |
| 23-07-2026 | Scope definition | Project scope initially covered multiple honeypot sensors and additional security tools, creating a risk of excessive scope for a 13-week semester. | Prioritised SSH, web, TCP decoys, honeytokens, SIEM dashboard and toolkit as core modules. | Closed |
| 30-07-2026 | Development environment | Multiple Python packages and network services had to work together consistently. | Standardised project environment, dependency setup and modular backend structure. | Closed |

Tasks in Progress or Completed

| Task Name | Description | Team Member Responsible | Percentage Complete |
| --- | --- | --- | --- |
| FastAPI backend | Created FastAPI application gateway, routing and configuration modules. | Abhijeet Kumar | 100% |
| Database implementation | Created SQLite schema, connection helper and initial tables. | Abhijeet Kumar | 100% |
| SSH listener prototype | Implemented initial Paramiko server and RSA host key loading. | Raghunandan T V | 80% |
| Dashboard UI layout | Created top navigation, sidebar and responsive layout containers. | Kanaka C | 80% |
| Event logging model | Designed unified dictionary structure for security telemetry. | Abhijeet Kumar | 90% |
| SSH & Sensor Testing | Tested initial SSH listener connections, authentication traps, and command logging. | Sanjay Kashyap | 85% |

Upcoming Tasks

| Task Name | Description | Team Member Responsible |
| --- | --- | --- |
| SSH fake shell | Implement simulated command responses and command logging. | Raghunandan T V |
| TCP decoys | Implement FTP/Telnet/RDP-associated TCP listeners. | Raghunandan T V |
| Web honeypot | Develop FastAPI fake login portal and catch-all request handling. | Kanaka C |
| Risk engine | Begin MITRE mapping and risk-score logic. | Abhijeet Kumar |
| TCP & Web Decoy QA | Test port scan decoys (FTP/Telnet/RDP) and validate web honeypot SQLi payloads. | Sanjay Kashyap |

Current overall project status: Approximately 25% complete as of 05-08-2026. The project is considered on schedule against the planned 13-week academic timeline.

Date: 05-08-2026

Cohort Owner / Guide

______________________________
Mr. Subhash J R

| Signature of Student ________________________ | Signature of Student ________________________ | Signature of Student ________________________ | Signature of Student ________________________ |
| --- | --- | --- | --- |
| Abhijeet Kumar | Kanaka C | Raghunandan T V | Sanjay Kashyap |

Department of Technical Education

Capstone project

Format- 7

WEEKLY STATUS REPORT

| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| --- | --- |
| Capstone project Members: | 1. Abhijeet Kumar 2. Kanaka C 3. Raghunandan T V 4. Sanjay Kashyap |
| Reporting Week: | Week 3 ¦ 06 August – 12 August 2026 |

Status

Decoy sensor development progressed significantly. SSH interactive command capture, web admin decoy trap and raw TCP listeners were implemented. Current completion reached approximately 40%.

Highlights

• Implemented interactive SSH virtual shell recording attacker bash commands (`whoami`, `id`, `cat /etc/passwd`).

• Developed Web Admin Honeypot on Port 8080 capturing SQL Injection and XSS payloads.

• Implemented raw TCP decoy listeners on Ports 21 (FTP), 23 (Telnet), and 3389 (RDP).

• Implemented initial Honeytoken concepts (decoy AWS keys and secret URLs).

• Validated event logging pipeline into SQLite database.

• Project remained on schedule.

Risks or Issues List

Historical risks/issues are maintained from the beginning of the capstone project. Status values follow the prescribed New / Ongoing / Closed categories.

| Date | Risk or Issue | Description | Resolution | Status |
| --- | --- | --- | --- | --- |
| 23-07-2026 | Scope definition | Project scope initially covered multiple honeypot sensors and additional security tools, creating a risk of excessive scope for a 13-week semester. | Prioritised SSH, web, TCP decoys, honeytokens, SIEM dashboard and toolkit as core modules. | Closed |
| 30-07-2026 | Development environment | Multiple Python packages and network services had to work together consistently. | Standardised project environment, dependency setup and modular backend structure. | Closed |
| 06-08-2026 | External AI dependency | AI-assisted analysis depends on DeepSeek API availability and API usage limits. | Implemented AI integration with local/fallback analysis approach; API remains an external dependency. | Ongoing |

Tasks in Progress or Completed

| Task Name | Description | Team Member Responsible | Percentage Complete |
| --- | --- | --- | --- |
| SSH fake shell | Added simulated shell responses and command telemetry capture. | Raghunandan T V | 100% |
| Web honeypot | Implemented fake login portal and OWASP attack pattern capture. | Kanaka C | 90% |
| TCP decoys | Implemented service listeners (21, 23, 3389) and connection logging. | Raghunandan T V | 100% |
| Honeytokens | Added decoy credentials, API keys and secret URL concepts. | Abhijeet Kumar | 80% |
| MITRE mapping | Mapped common event types to MITRE ATT&CK technique IDs. | Abhijeet Kumar | 75% |
| Decoy Probing & QA | Executed Nmap reconnaissance probes on Ports 21, 23, 8080 and validated MITRE T1046 telemetry. | Sanjay Kashyap | 90% |

Upcoming Tasks

| Task Name | Description | Team Member Responsible |
| --- | --- | --- |
| Threat scoring | Complete risk/severity engine and attacker profiling. | Abhijeet Kumar |
| Web validation | Test web attack patterns and improve event extraction. | Kanaka C |
| Dashboard telemetry | Connect WebSocket events to frontend SIEM console. | Kanaka C |
| Quarantine | Implement application-level quarantine logic. | Abhijeet Kumar |
| Honeytoken QA & Quarantine | Validate honeytoken secret access traps and verify automatic IP quarantine triggers. | Sanjay Kashyap |

Current overall project status: Approximately 40% complete as of 12-08-2026. The project is considered on schedule against the planned 13-week academic timeline.

Date: 12-08-2026

Cohort Owner / Guide

______________________________
Mr. Subhash J R

| Signature of Student ________________________ | Signature of Student ________________________ | Signature of Student ________________________ | Signature of Student ________________________ |
| --- | --- | --- | --- |
| Abhijeet Kumar | Kanaka C | Raghunandan T V | Sanjay Kashyap |

Department of Technical Education

Capstone project

Format- 7

WEEKLY STATUS REPORT

| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| --- | --- |
| Capstone project Members: | 1. Abhijeet Kumar 2. Kanaka C 3. Raghunandan T V 4. Sanjay Kashyap |
| Reporting Week: | Week 4 ¦ 13 August – 19 August 2026 |

Status

Threat intelligence and analysis capabilities were implemented. MITRE ATT&CK classification, dynamic risk scoring, attacker profiling and application-level quarantine were completed. Progress: approximately 55%.

Highlights

• Integrated automated MITRE ATT&CK taxonomy classification across all honeypot events.

• Implemented dynamic threat scoring algorithm calculating severity from 0 to 100.

• Implemented attacker profiling table aggregating unique attacker IP metrics and country flags.

• Implemented application-level IP quarantine triggering 403 Forbidden access isolation.

• Connected WebSocket streaming to live SIEM dashboard table.

• Conducted multi-sensor controlled penetration tests.

Risks or Issues List

Historical risks/issues are maintained from the beginning of the capstone project. Status values follow the prescribed New / Ongoing / Closed categories.

| Date | Risk or Issue | Description | Resolution | Status |
| --- | --- | --- | --- | --- |
| 23-07-2026 | Scope definition | Project scope initially covered multiple honeypot sensors and additional security tools, creating a risk of excessive scope for a 13-week semester. | Prioritised SSH, web, TCP decoys, honeytokens, SIEM dashboard and toolkit as core modules. | Closed |
| 30-07-2026 | Development environment | Multiple Python packages and network services had to work together consistently. | Standardised project environment, dependency setup and modular backend structure. | Closed |
| 06-08-2026 | External AI dependency | AI-assisted analysis depends on DeepSeek API availability and API usage limits. | Implemented AI integration with local/fallback analysis approach; API remains an external dependency. | Closed |
| 13-08-2026 | Honeypot isolation | Exposing decoy services outside a controlled environment could create security and operational risk. | Testing restricted to controlled/local environment and decoy services designed not to execute attacker commands on the host. | Closed |

Tasks in Progress or Completed

| Task Name | Description | Team Member Responsible | Percentage Complete |
| --- | --- | --- | --- |
| Threat scoring | Implemented risk score, severity and frequency-based threat calculation. | Abhijeet Kumar | 100% |
| Attacker profiling | Implemented attacker statistics, first/last seen timestamps and status. | Abhijeet Kumar | 100% |
| Quarantine logic | Implemented application-level quarantine and manual unblock paths. | Abhijeet Kumar | 90% |
| WebSocket telemetry | Connected backend real-time event stream to dashboard console. | Kanaka C | 90% |
| Sensor testing | Performed controlled tests across SSH, Web, and TCP sensors. | Raghunandan T V | 90% |
| Penetration Test Verification | Tested honeytoken breach triggers, verified 403 quarantine blocks and active defense telemetry. | Sanjay Kashyap | 90% |

Upcoming Tasks

| Task Name | Description | Team Member Responsible |
| --- | --- | --- |
| SIEM dashboard | Complete tables, charts, attacker map and MITRE visualisation. | Kanaka C |
| Audit logging | Finalise CSV audit logging and session file management. | Raghunandan T V |
| AI reporting | Integrate DeepSeek-assisted threat analysis and incident reports. | Abhijeet Kumar |
| Phishing analyzer | Implement .eml parsing and phishing analysis workflow. | Kanaka C |
| Full Attack Suite Testing | Perform end-to-end multi-protocol attack simulations using Desktop Tester GUI. | Sanjay Kashyap |

Current overall project status: Approximately 55% complete as of 19-08-2026. The project is considered on schedule against the planned 13-week academic timeline.

Date: 19-08-2026

Cohort Owner / Guide

______________________________
Mr. Subhash J R

| Signature of Student ________________________ | Signature of Student ________________________ | Signature of Student ________________________ | Signature of Student ________________________ |
| --- | --- | --- | --- |
| Abhijeet Kumar | Kanaka C | Raghunandan T V | Sanjay Kashyap |

Department of Technical Education

Capstone project

Format- 7

WEEKLY STATUS REPORT

| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| --- | --- |
| Capstone project Members: | 1. Abhijeet Kumar 2. Kanaka C 3. Raghunandan T V 4. Sanjay Kashyap |
| Reporting Week: | Week 5 ¦ 20 August – 26 August 2026 |

Status

Integration and dashboard refinement week. Core honeypots, database logging, threat scoring, Honeytoken Vault and Cyber Toolkit modules were brought into unified operation. Overall completion reached approximately 65%.

Highlights

• Integrated all multi-protocol honeypot listeners into a unified sensor manager.

• Refined Honeytoken Vault on Port 8000 with interactive decoy credentials and alarm hooks.

• Integrated initial AI Phishing .EML analyzer and Password Strength & Hasher modules.

• Established CSV session audit archiver logging all events to timestamped CSV files.

• Verified system stability under continuous synthetic attack loads.

Risks or Issues List

Historical risks/issues are maintained from the beginning of the capstone project. Status values follow the prescribed New / Ongoing / Closed categories.

| Date | Risk or Issue | Description | Resolution | Status |
| --- | --- | --- | --- | --- |
| 23-07-2026 | Scope definition | Project scope initially covered multiple honeypot sensors and additional security tools, creating a risk of excessive scope for a 13-week semester. | Prioritised SSH, web, TCP decoys, honeytokens, SIEM dashboard and toolkit as core modules. | Closed |
| 30-07-2026 | Development environment | Multiple Python packages and network services had to work together consistently. | Standardised project environment, dependency setup and modular backend structure. | Closed |
| 06-08-2026 | External AI dependency | AI-assisted analysis depends on DeepSeek API availability and API usage limits. | Implemented AI integration with local/fallback analysis approach; API remains an external dependency. | Closed |
| 13-08-2026 | Honeypot isolation | Exposing decoy services outside a controlled environment could create security and operational risk. | Testing restricted to controlled/local environment and decoy services designed not to execute attacker commands on the host. | Closed |
| 20-08-2026 | Integration complexity | Multiple sensors, database logging, risk scoring, WebSocket telemetry and dashboard components must remain synchronised. | Integrated common event pipeline and completed core synchronization tests. | Closed |

Tasks in Progress or Completed

| Task Name | Description | Team Member Responsible | Percentage Complete |
| --- | --- | --- | --- |
| Core honeypot sensors | SSH, web and raw TCP decoys integrated into unified engine. | Raghunandan T V | 100% |
| Threat analysis engine | MITRE mapping, risk score, severity and attacker profiling. | Abhijeet Kumar | 100% |
| Dashboard integration | Real-time telemetry and monitoring interface layout. | Kanaka C | 90% |
| Honeytoken system | Default/custom token creation and hit tracking. | Abhijeet Kumar | 95% |
| AI phishing analysis | .eml parsing and DeepSeek-assisted analysis workflow. | Kanaka C | 85% |
| Audit logging | CSV session logging and event persistence. | Raghunandan T V | 90% |
| Security QA & AI Validation | Validated full attack simulation suite, AI Copilot threat queries, and CSV audit retention. | Sanjay Kashyap | 90% |

Upcoming Tasks

| Task Name | Description | Team Member Responsible |
| --- | --- | --- |
| Dashboard completion | Finish charts, maps, MITRE visualisation and operator controls. | Kanaka C |
| AI threat reporting | Complete event/attacker threat report generation. | Abhijeet Kumar |
| End-to-end testing | Validate sensor → analysis → database → dashboard flow. | Raghunandan T V |
| Password strength tool | Finalise entropy and strength presentation. | Kanaka C |
| Final Penetration Testing | Run regression test runs across all sensors, verify zero memory leaks, and finalize test documentation. | Sanjay Kashyap |

Current overall project status: Approximately 65% complete as of 26-08-2026. The project is considered on schedule against the planned 13-week academic timeline.

Date: 26-08-2026

Cohort Owner / Guide

______________________________
Mr. Subhash J R

| Signature of Student ________________________ | Signature of Student ________________________ | Signature of Student ________________________ | Signature of Student ________________________ |
| --- | --- | --- | --- |
| Abhijeet Kumar | Kanaka C | Raghunandan T V | Sanjay Kashyap |

Department of Technical Education

Capstone project

Format- 7

WEEKLY STATUS REPORT

| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| --- | --- |
| Capstone project Members: | 1. Abhijeet Kumar 2. Kanaka C 3. Raghunandan T V 4. Sanjay Kashyap |
| Reporting Week: | Week 6 ¦ 27 August – 02 September 2026 |

Status

Hardening and multi-protocol trap validation phase. The Honeytoken Vault on Port 8000, Paramiko interactive shell simulator, and real-time MITRE scoring were fully validated. Progress reached approximately 75%.

Highlights

• Hardened Production Honeytoken Vault (Port 8000) deploying decoy AWS API keys and fake administrative recovery routes.

• Integrated MITRE ATT&CK Matrix classifier mapping T1046, T1110, T1059, T1190, and T1078 in real time.

• Refined dynamic threat scoring algorithm calculating risk levels from 0 to 100 based on adversary actions.

• Enhanced OpenSSH honeypot (Port 2222) with persistent RSA host key pairs and interactive keystroke recording.

• Conducted multi-protocol penetration testing and verified honeytoken breach alerts on the SIEM dashboard.

Risks or Issues List

Historical risks/issues are maintained from the beginning of the capstone project. Status values follow the prescribed New / Ongoing / Closed categories.

| Date | Risk or Issue | Description | Resolution | Status |
| --- | --- | --- | --- | --- |
| 23-07-2026 | Scope definition | Project scope initially covered multiple honeypot sensors and additional security tools, creating a risk of excessive scope for a 13-week semester. | Prioritised SSH, web, TCP decoys, honeytokens, SIEM dashboard and toolkit as core modules. | Closed |
| 30-07-2026 | Development environment | Multiple Python packages and network services had to work together consistently. | Standardised project environment, dependency setup and modular backend structure. | Closed |
| 06-08-2026 | External AI dependency | AI-assisted analysis depends on DeepSeek API availability and API usage limits. | Implemented AI integration with local/fallback analysis approach; API remains an external dependency. | Closed |
| 13-08-2026 | Honeypot isolation | Exposing decoy services outside a controlled environment could create security and operational risk. | Testing restricted to controlled/local environment and decoy services designed not to execute attacker commands on the host. | Closed |
| 20-08-2026 | Integration complexity | Multiple sensors, database logging, risk scoring, WebSocket telemetry and dashboard components must remain synchronised. | Integrated common event pipeline and completed core synchronization tests. | Closed |
| 27-08-2026 | Honeytoken Detection Delay | Decoy credential leaks require sub-second alerting to prevent attacker lateral movement. | Implemented asynchronous background event dispatcher to push instant critical alerts over WebSocket. | Closed |

Tasks in Progress or Completed

| Task Name | Description | Team Member Responsible | Percentage Complete |
| --- | --- | --- | --- |
| Honeytoken Vault Trap | Engineered Honeytoken Vault on Port 8000 with fake AWS API keys and /real-admin decoy route. | Abhijeet Kumar | 100% |
| MITRE Matrix Scoring | Built automated MITRE ATT&CK TTP classifier and dynamic threat score calculator (0–100). | Abhijeet Kumar | 100% |
| Telemetry UI Streaming | Implemented real-time WebSocket connection to render live incoming attack events in the SIEM dashboard. | Kanaka C | 95% |
| SSH Decoy Shell Telemetry | Refined Paramiko interactive shell simulator to capture commands (whoami, cat /etc/passwd, uname). | Raghunandan T V | 100% |
| Honeytoken Penetration QA | Simulated unauthorized credential access and verified immediate critical alert triggering. | Sanjay Kashyap | 95% |

Upcoming Tasks

| Task Name | Description | Team Member Responsible |
| --- | --- | --- |
| AI Threat Intel Integration | Integrate DeepSeek AI API to generate automated forensic incident response reports. | Abhijeet Kumar |
| Geolocation World Map | Integrate Leaflet.js interactive world map rendering attacker origins without API key watermarks. | Kanaka C |
| CSV Session Audit Logging | Implement automated timestamped CSV audit log archiver with flush-to-disk reliability. | Raghunandan T V |
| Automated Quarantine QA | Test application-level quarantine at risk score >= 75 and verify IP access restrictions. | Sanjay Kashyap |

Current overall project status: Approximately 75% complete as of 02-09-2026. The project is considered on schedule against the planned 13-week academic timeline.

Date: 02-09-2026

Cohort Owner / Guide

______________________________
Mr. Subhash J R

| Signature of Student ________________________ | Signature of Student ________________________ | Signature of Student ________________________ | Signature of Student ________________________ |
| --- | --- | --- | --- |
| Abhijeet Kumar | Kanaka C | Raghunandan T V | Sanjay Kashyap |

Department of Technical Education

Capstone project

Format- 7

WEEKLY STATUS REPORT

| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| --- | --- |
| Capstone project Members: | 1. Abhijeet Kumar 2. Kanaka C 3. Raghunandan T V 4. Sanjay Kashyap |
| Reporting Week: | Week 7 ¦ 03 September – 09 September 2026 |

Status

Cybersecurity intelligence enrichment and UI visualization phase. Integrated Leaflet.js Attacker Origin World Map, Client-Side Cryptographic Hasher, and DeepSeek AI .EML Phishing Analyzer. Progress reached approximately 85%.

Highlights

• Integrated Attacker Origin Geolocation World Map using Leaflet.js with ESRI Dark Canvas and OpenStreetMap (zero watermarks & 100% free).

• Built Client-Side Zero-Storage Password Strength & Market Hasher supporting SHA-256, SHA-512, MD5, and GPU crack time estimation.

• Engineered DeepSeek AI .EML Phishing File Analyzer parsing RFC822 MIME headers and evaluating SPF/DKIM verification.

• Implemented CSV Session Audit Archiver with one-click preview modal and file download capabilities.

• Validated automated application-level quarantine blocking adversary IPs with threat scores reaching 75/100.

Risks or Issues List

Historical risks/issues are maintained from the beginning of the capstone project. Status values follow the prescribed New / Ongoing / Closed categories.

| Date | Risk or Issue | Description | Resolution | Status |
| --- | --- | --- | --- | --- |
| 23-07-2026 | Scope definition | Project scope initially covered multiple honeypot sensors and additional security tools, creating a risk of excessive scope for a 13-week semester. | Prioritised SSH, web, TCP decoys, honeytokens, SIEM dashboard and toolkit as core modules. | Closed |
| 30-07-2026 | Development environment | Multiple Python packages and network services had to work together consistently. | Standardised project environment, dependency setup and modular backend structure. | Closed |
| 06-08-2026 | External AI dependency | AI-assisted analysis depends on DeepSeek API availability and API usage limits. | Implemented AI integration with local/fallback analysis approach; API remains an external dependency. | Closed |
| 13-08-2026 | Honeypot isolation | Exposing decoy services outside a controlled environment could create security and operational risk. | Testing restricted to controlled/local environment and decoy services designed not to execute attacker commands on the host. | Closed |
| 20-08-2026 | Integration complexity | Multiple sensors, database logging, risk scoring, WebSocket telemetry and dashboard components must remain synchronised. | Integrated common event pipeline and completed core synchronization tests. | Closed |
| 27-08-2026 | Honeytoken Detection Delay | Decoy credential leaks require sub-second alerting to prevent attacker lateral movement. | Implemented asynchronous background event dispatcher to push instant critical alerts over WebSocket. | Closed |
| 03-09-2026 | Map Provider API Limits | Commercial tile providers introduced API key requirements and watermarks. | Switched to free, open ESRI Dark Canvas and OpenStreetMap tile layers. | Closed |

Tasks in Progress or Completed

| Task Name | Description | Team Member Responsible | Percentage Complete |
| --- | --- | --- | --- |
| AI Threat Intel Engine | Integrated DeepSeek AI threat intelligence to synthesize attacker intent and remediation steps. | Abhijeet Kumar | 100% |
| Geolocation Map UI | Built Leaflet.js attacker origin map with real-time risk markers and dual light/dark theme support. | Kanaka C | 100% |
| Cyber Toolkit Suite | Developed client-side zero-storage Password Hasher and AI Phishing .EML forensic tool. | Kanaka C | 100% |
| CSV Session Archiver | Engineered background CSV audit logger saving session files (karma_audit_YYYY-MM-DD_HH-MM-SS.csv). | Raghunandan T V | 100% |
| Quarantine & Toolkit QA | Executed verification tests on password entropy calculations and verified 403 quarantine blocks. | Sanjay Kashyap | 100% |

Upcoming Tasks

| Task Name | Description | Team Member Responsible |
| --- | --- | --- |
| KARMA AI SOC Copilot | Develop full conversational AI agent specifically tailored for cybersecurity and SIEM operations. | Abhijeet Kumar |
| Dual-Mode Chatbot UI | Implement full-screen OpenAI/Gemini-style chat tab and floating Gmail-composer popup widget. | Kanaka C |
| Desktop Control Panel | Finalize Tkinter desktop launcher GUI and penetration verification suite for one-click operations. | Raghunandan T V |
| Attack Simulation Suite | Execute automated multi-protocol penetration tests and verify live SIEM telemetry capture. | Sanjay Kashyap |

Current overall project status: Approximately 85% complete as of 09-09-2026. The project is considered on schedule against the planned 13-week academic timeline.

Date: 09-09-2026

Cohort Owner / Guide

______________________________
Mr. Subhash J R

| Signature of Student ________________________ | Signature of Student ________________________ | Signature of Student ________________________ | Signature of Student ________________________ |
| --- | --- | --- | --- |
| Abhijeet Kumar | Kanaka C | Raghunandan T V | Sanjay Kashyap |

Department of Technical Education

Capstone project

Format- 7

WEEKLY STATUS REPORT

| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| --- | --- |
| Capstone project Members: | 1. Abhijeet Kumar 2. Kanaka C 3. Raghunandan T V 4. Sanjay Kashyap |
| Reporting Week: | Week 8 ¦ 10 September – 16 September 2026 |

Status

Major milestone achieved during Week 8 (current reporting week). The KARMA AI Cybersecurity SOC Copilot was developed and integrated with dual-mode access (Full-screen view & Floating Composer widget). The Tkinter Desktop Control Panel GUI, Honeypot Tester Verification Suite, and standalone packaging pipeline were completed. Project reached approximately 92% completion, ahead of schedule for final documentation and viva review.

Highlights

• Developed and integrated KARMA AI Cybersecurity SOC Copilot powered by DeepSeek AI neural engine with live SIEM context injection.

• Implemented Dual-Mode AI Interface: Full-screen OpenAI/Gemini-style tab and floating Gmail-composer popup widget accessible across all SIEM tabs.

• Finalized Tkinter Desktop Control Panel GUI (backend/launcher_gui.py) and Honeypot Tester & Attacker Verification Suite (backend/tester_gui.py).

• Configured standalone executable build pipeline via setup.py producing zero-dependency redistributable ZIP archives.

• Completed comprehensive multi-protocol penetration testing across SSH, Web, FTP, Telnet, RDP, and Honeytoken decoy listeners.

• System is fully feature-complete and ready for final documentation and viva defense preparation.

Risks or Issues List

Historical risks/issues are maintained from the beginning of the capstone project. Status values follow the prescribed New / Ongoing / Closed categories.

| Date | Risk or Issue | Description | Resolution | Status |
| --- | --- | --- | --- | --- |
| 23-07-2026 | Scope definition | Project scope initially covered multiple honeypot sensors and additional security tools, creating a risk of excessive scope for a 13-week semester. | Prioritised SSH, web, TCP decoys, honeytokens, SIEM dashboard and toolkit as core modules. | Closed |
| 30-07-2026 | Development environment | Multiple Python packages and network services had to work together consistently. | Standardised project environment, dependency setup and modular backend structure. | Closed |
| 06-08-2026 | External AI dependency | AI-assisted analysis depends on DeepSeek API availability and API usage limits. | Implemented AI integration with local/fallback analysis approach; API remains an external dependency. | Closed |
| 13-08-2026 | Honeypot isolation | Exposing decoy services outside a controlled environment could create security and operational risk. | Testing restricted to controlled/local environment and decoy services designed not to execute attacker commands on the host. | Closed |
| 20-08-2026 | Integration complexity | Multiple sensors, database logging, risk scoring, WebSocket telemetry and dashboard components must remain synchronised. | Integrated common event pipeline and completed core synchronization tests. | Closed |
| 27-08-2026 | Honeytoken Detection Delay | Decoy credential leaks require sub-second alerting to prevent attacker lateral movement. | Implemented asynchronous background event dispatcher to push instant critical alerts over WebSocket. | Closed |
| 03-09-2026 | Map Provider API Limits | Commercial tile providers introduced API key requirements and watermarks. | Switched to free, open ESRI Dark Canvas and OpenStreetMap tile layers. | Closed |
| 10-09-2026 | AI Context Window Overhead | Injecting full raw database logs into the AI prompt could exceed token limits. | Created an optimized JSON telemetry snapshot aggregator summarizing top attackers, decoys, and recent logs. | Closed |

Tasks in Progress or Completed

| Task Name | Description | Team Member Responsible | Percentage Complete |
| --- | --- | --- | --- |
| KARMA AI Copilot Engine | Engineered AI cybersecurity SOC Copilot with DeepSeek API, cyber system prompt, and SIEM snapshot injector. | Abhijeet Kumar | 100% |
| Dual-Mode Copilot UI | Built full-screen chat tab with prompt suggestion chips and persistent floating FAB composer widget. | Kanaka C | 100% |
| Desktop GUI & Standalone App | Developed Tkinter launcher control panel, tester verification GUI, and setup.py packaging script. | Raghunandan T V | 100% |
| Cybersecurity Testing & QA | Conducted end-to-end multi-protocol attack simulations and validated live dashboard telemetry reflection. | Sanjay Kashyap | 100% |

Upcoming Tasks

| Task Name | Description | Team Member Responsible |
| --- | --- | --- |
| Capstone Report Compilation | Finalize comprehensive project report, system architecture diagrams, and testing matrices. | Abhijeet Kumar |
| Presentation Deck Finalization | Finalize 20-slide Capstone presentation deck, architecture flowcharts, and demo video script. | Kanaka C |
| Redistributable Packaging | Test standalone executable package on clean Windows test systems without Python dependencies. | Raghunandan T V |
| Viva & Defense Preparation | Prepare technical defense question bank, examiner demonstration scripts, and security test summaries. | Sanjay Kashyap |

Current overall project status: Approximately 92% complete as of 16-09-2026. The project is considered on schedule against the planned 13-week academic timeline.

Date: 16-09-2026

Cohort Owner / Guide

______________________________
Mr. Subhash J R

| Signature of Student ________________________ | Signature of Student ________________________ | Signature of Student ________________________ | Signature of Student ________________________ |
| --- | --- | --- | --- |
| Abhijeet Kumar | Kanaka C | Raghunandan T V | Sanjay Kashyap |