Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-1 | Date: 15-07-2026 (Wednesday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Problem statement well-identified. Approved to proceed with literature survey. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Initiated Capstone project ideation with team members (Kanaka, Raghu, Sanjay) and project guide Mr. Subhash J R. • Brainstormed cybersecurity defense problem statements, focusing on deception technology versus traditional passive IDS/IPS firewalls. • Drafted preliminary project title: 'K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform'. • Assigned initial research responsibilities among group members.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-2 | Date: 16-07-2026 (Thursday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Good comparative analysis of legacy vs modern deception mechanisms. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Conducted comprehensive literature survey on traditional honeypot technologies (Honeyd, Cowrie, Dionaea, Kippo). • Identified key operational limitations of existing low-interaction honeypots: static response patterns and lack of dynamic threat scoring. • Researched modern cyber deception techniques: decoy services, honeytokens, and breadcrumbs. • Documented key findings in shared engineering research repository.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-3 | Date: 17-07-2026 (Friday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Sound alignment with industry-standard MITRE ATT&CK taxonomy. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Analyzed MITRE ATT&CK Framework matrix for Enterprise (v14). • Mapped high-frequency attack techniques against planned decoy interfaces: Initial Access (T1190), Execution (T1059), Discovery (T1046), and Credential Access (T1110). • Held technical discussion with Sanjay Kashyap on realistic adversary behavioral patterns. • Prepared initial MITRE technique taxonomy mapping matrix.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-4 | Date: 18-07-2026 (Saturday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | WebSocket selection is optimal for real-time threat streaming. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Researched architectural paradigms for low-latency SIEM telemetry aggregation. • Evaluated WebSocket vs Server-Sent Events (SSE) vs long-polling for real-time alert dispatch to frontend dashboard. • Concluded that native WebSockets provide bidirectional full-duplex communication with sub-50ms event latency. • Designed high-level block diagram of K.A.R.M.A event distribution bus.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-5 | Date: 19-07-2026 (Sunday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | DeepSeek API integration will significantly enrich SOC analytics. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Explored integration possibilities of Artificial Intelligence Large Language Models (LLMs) in Security Operations Centers (SOC). • Evaluated OpenAI GPT-4, Anthropic Claude, and DeepSeek AI API for threat intelligence synthesis. • Selected DeepSeek AI (deepseek-chat) for its superior cybersecurity reasoning capabilities, low latency, and cost efficiency. • Drafted system prompt guidelines for autonomous SOC Copilot.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-6 | Date: 20-07-2026 (Monday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Scope Document is comprehensive and well-bounded. Approved. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Synthesized literature review findings into Formal Capstone Project Scope Document (Format-1). • Defined core project objectives: Multi-protocol decoy sensors, honeytokens, MITRE scoring, AI Copilot, and active quarantine. • Reviewed scope draft with team members and verified functional boundaries. • Submitted Scope Document for cohort owner review and feedback.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-7 | Date: 21-07-2026 (Tuesday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Work Breakdown Structure is logically structured and balanced. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Drafted detailed Work Breakdown Structure (WBS - Format-2). • Decomposed the K.A.R.M.A platform into 6 major work packages and 45 distinct engineering activities. • Allocated task assignments: Abhijeet (Architecture & Core Backend), Kanaka (Frontend SIEM & UI/UX), Raghu (Sensor Daemons & DB), Sanjay (Security QA & Pen-Testing). • Validated WBS completeness against all project deliverables.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-8 | Date: 22-07-2026 (Wednesday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Timeline is realistic and accounts for testing buffers. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Formulated Semester Time Line Schedule (Format-3) covering 13 academic weeks. • Mapped sequential milestones, dependencies, resource allocations, and critical path activities. • Constructed milestone tracking Gantt matrix spanning July to October 2026. • Established weekly sprint review schedules with the team.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-9 | Date: 23-07-2026 (Thursday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Cost estimation is practical and within student budget limits. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Prepared Capstone Cost Breakdown Structure (Format-4). • Estimated budget requirements: Hardware (existing PC lab = ₹0), Python open-source stack (₹0), DeepSeek AI API token allocation (₹1,500), documentation & binding (₹500), contingency (₹500). • Total project budget finalized at ₹2,500. • Verified financial viability with guide.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-10 | Date: 24-07-2026 (Friday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | SRS clearly defines both functional and security constraints. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Developed System Requirements Specification (SRS) document. • Documented functional requirements: port listening, credential trapping, payload logging, threat scoring, and quarantine triggers. • Documented non-functional requirements: <100ms API response time, zero-host command escape, and modern responsive UI. • Reviewed SRS with team and established baseline specifications.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-11 | Date: 25-07-2026 (Saturday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Excellent presentation. Project proposal approved by committee. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Conducted formal presentation of Project Scope and WBS to Department Project Committee. • Presented slide deck detailing platform architecture, deception strategy, and AI copilot integration. • Addressed committee questions regarding honeypot isolation and network safety. • Received unanimous approval to commence system development.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-12 | Date: 26-07-2026 (Sunday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Proper development workflow established. Ready for sprint execution. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Set up centralized project Git version control repository on GitHub. • Established branch protection rules, commit naming conventions, and issue tracking boards. • Configured standardized virtual environment (venv) using Python 3.10+. • Verified repository cloning and dependency management across all 4 team members' workstations.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-13 | Date: 27-07-2026 (Monday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Decoupled modular architecture will make testing and extension simple. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Designed comprehensive system architecture diagram detailing interaction between sensors, event bus, SQLite database, and web client. • Defined directory hierarchy: `/backend`, `/frontend`, `/logs`, `/scripts`, and `/Project_Assets`. • Specified decoupled API contract for sensor telemetry ingestion using JSON schemas. • Shared architectural blueprint with team.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-14 | Date: 28-07-2026 (Tuesday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Database schema captures all required SIEM telemetry attributes. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Designed relational database schema in SQLite3 for storing attack events, attacker profiles, and quarantine lists. • Created SQL table DDL for `events`: `id`, `timestamp`, `source_ip`, `source_port`, `sensor_type`, `payload`, `mitre_technique`, `threat_score`. • Created SQL table DDL for `attacker_profiles`: `ip_address`, `country`, `city`, `total_attempts`, `risk_level`, `last_seen`. • Created SQL table DDL for `quarantine`: `ip_address`, `reason`, `blocked_at`, `expires_at`.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-15 | Date: 29-07-2026 (Wednesday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | WAL mode is an excellent choice for concurrent sensor writes. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Implemented database manager module in `backend/database.py` with thread-safe connection pooling. • Configured SQLite Write-Ahead Logging (WAL mode) and `PRAGMA synchronous = NORMAL` for high concurrent throughput. • Implemented automated schema initialization and migration functions. • Wrote automated unit test verifying 1,000 rapid event inserts without database locking.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-16 | Date: 30-07-2026 (Thursday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | FastAPI framework initialized with clean middleware structure. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Initialized core FastAPI application in `backend/app.py`. • Configured Cross-Origin Resource Sharing (CORS) middleware for local and LAN frontend access. • Mounted static asset directories (`/static`, `/assets`) for serving the single-page application dashboard. • Implemented baseline health-check endpoint `GET /api/health` returning server status and uptime.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-17 | Date: 31-07-2026 (Friday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Configuration centralization ensures clean deployment flexibility. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Developed centralized configuration manager in `backend/config.py` using Pydantic Settings. • Configured environment variables for service ports: Web Decoy (8080), SSH Decoy (2222), Raw TCP (21, 23, 3389), SIEM (8000). • Configured threat scoring thresholds (Low < 30, Medium 30-74, Critical >= 75). • Added validation for API keys and host binding parameters.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-18 | Date: 01-08-2026 (Saturday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | WebSocket broadcast engine operates reliably with low latency. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Constructed WebSocket connection manager in `backend/engine/websocket_manager.py`. • Implemented active client connection tracking, disconnect cleanup, and broadcast queues. • Engineered non-blocking asynchronous event dispatcher broadcasting new telemetry to all connected SIEM dashboards. • Verified multi-tab browser client synchronization with zero dropped packets.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-19 | Date: 02-08-2026 (Sunday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | GeoIP resolver with caching is well implemented. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Engineered automated IP Geolocation resolver in `backend/engine/geoip_resolver.py`. • Implemented offline/online IP lookup resolving country, city, latitude, and longitude for captured attacker source IPs. • Added in-memory LRU cache to prevent redundant lookups for repeated attack bursts from the same IP. • Verified private IP range classification (RFC 1918) displaying 'Local Network / Lab Environment'.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-20 | Date: 03-08-2026 (Monday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Rule-based MITRE mapping accurately categorizes attack vectors. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Developed MITRE ATT&CK Rule Classification Engine in `backend/engine/mitre_classifier.py`. • Defined heuristic rules mapping sensor interactions to official MITRE techniques: Port scanning -> T1046, SSH brute force -> T1110, Bash command injection -> T1059, Web SQLi -> T1190. • Implemented pattern matching for common exploit signatures. • Tested rule engine against 20 sample malicious payloads.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-21 | Date: 04-08-2026 (Tuesday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Multi-factor scoring algorithm provides nuanced threat grading. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Designed Dynamic Threat Scoring Matrix in `backend/engine/threat_scorer.py`. • Formulated multi-factor scoring algorithm: Base Sensor Weight + Payload Maliciousness Factor + Frequency Multiplier. • Configured scoring scale from 0 to 100 with dynamic risk banding: Low (0-29), Moderate (30-59), High (60-74), Critical (75-100). • Verified scoring logic against benign probes vs multi-stage attacks.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-22 | Date: 05-08-2026 (Wednesday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Automated quarantine layer effectively enforces active containment. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Built Automated Active Defense & Quarantine Manager in `backend/engine/quarantine_manager.py`. • Implemented automatic isolation logic: when an IP's cumulative threat score crosses 75/100, it is inserted into the active quarantine registry. • Built middleware interceptor blocking quarantined IPs from accessing web applications and rendering custom 403 deception page. • Added manual quarantine toggle and IP release capabilities for SOC operators.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-23 | Date: 06-08-2026 (Thursday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | REST API endpoints provide clean data access for the dashboard. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Implemented REST API endpoints for SIEM dashboard consumption in `backend/routes/api.py`. • Created `GET /api/events` with pagination, filtering by sensor type, severity, and date range. • Created `GET /api/stats` returning live metrics: total events, active sensors, top attackers, and MITRE distribution. • Created `GET /api/quarantine` and `POST /api/quarantine/toggle` for active defense management.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-24 | Date: 07-08-2026 (Friday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Audit logging complies with standard forensic retention practices. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Constructed automated CSV session audit archiver in `backend/engine/logger.py`. • Engineered rotating file handler writing all raw attack telemetry into timestamped CSV logs in `/logs/`. • Ensured compliance with digital forensic data retention standards. • Tested log rotation under sustained simulated attack conditions.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-25 | Date: 08-08-2026 (Saturday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Clean server lifecycle management verified. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Integrated backend components into unified server bootstrap in `backend/app.py`. • Engineered asynchronous lifespan manager initializing database, background sensor threads, and WebSocket bus on startup. • Added graceful shutdown handlers releasing socket bindings and closing database connections cleanly. • Verified clean startup and shutdown cycles on Windows development machine.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-26 | Date: 09-08-2026 (Sunday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Unit testing thoroughly validated core stability. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Executed comprehensive unit testing of database layer, scoring engine, and REST API. • Wrote 15 automated pytest scripts covering event ingestion, duplicate handling, and edge cases. • Identified and fixed a minor race condition in SQLite connection pooling under concurrent multi-sensor writes. • Achieved 100% test pass rate on backend core modules.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-27 | Date: 10-08-2026 (Monday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Good cross-functional coordination with frontend team member. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Collaborated with Kanaka C to review API data contracts for frontend dashboard integration. • Finalized JSON payload structures for WebSocket telemetry feeds and REST statistical endpoints. • Documented API schema in OpenAPI/Swagger UI (`/docs`). • Assisted Kanaka with establishing mock data feeds for frontend prototyping.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-28 | Date: 11-08-2026 (Tuesday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Sprint 1 successfully completed. Proceed with sensor implementation. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Conducted Sprint 1 Review with project guide Mr. Subhash J R. • Demonstrated working FastAPI backend, SQLite database persistence, and WebSocket live broadcasting. • Received feedback on sensor emulation priorities. • Finalized architectural plans for Phase 3 sensor development.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-29 | Date: 12-08-2026 (Wednesday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Paramiko-based SSH emulation is well-designed for host safety. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Researched Python SSH emulation architectures using `paramiko` library. • Evaluated security boundaries required to ensure complete isolation between the honeypot virtual shell and host OS. • Designed state machine for OpenSSH protocol handshake, key exchange, and authentication handling. • Drafted sensor class structure in `backend/sensors/ssh_sensor.py`.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-30 | Date: 13-08-2026 (Thursday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | RSA key persistence and credential trapping implemented cleanly. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Implemented custom SSH Server Interface subclassing `paramiko.ServerInterface`. • Generated persistent 2048-bit RSA host key (`ssh_host_rsa_key`) to maintain consistent server fingerprint across restarts. • Configured authentication handler accepting all incoming password attempts while logging username, password, client version, and source IP. • Mapped authentication attempts to MITRE ATT&CK T1110 (Brute Force).

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-31 | Date: 14-08-2026 (Friday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Virtual shell effectively traps post-exploitation commands safely. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Engineered virtual interactive pseudo-shell in `backend/sensors/ssh_sensor.py`. • Simulated standard Linux bash prompt (`root@ubuntu-srv-01:~# `). • Emulated common post-exploitation command responses (`whoami`, `id`, `uname -a`, `ls`, `pwd`, `cat /etc/passwd`, `ifconfig`, `netstat`). • Ensured commands are executed strictly in memory without spawning host OS processes.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-32 | Date: 15-08-2026 (Saturday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | SSH sensor successfully trapped terminal interaction and updated dashboard. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Implemented real-time command capture and telemetry pipeline for SSH sensor. • Bound SSH honeypot listener to Port 2222 (TCP) running in background daemon thread. • Connected SSH event emitter to central threat scoring engine and WebSocket broadcaster. • Tested SSH login from external terminal: `ssh root@localhost -p 2222` and verified instant dashboard alert.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-33 | Date: 16-08-2026 (Sunday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Sensor exhibited high resilience under Hydra brute-force simulation. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Collaborated with Sanjay Kashyap to perform initial penetration probing against SSH honeypot. • Tested Hydra dictionary brute-force attack: `hydra -l root -P passwords.txt ssh://localhost:2222`. • Verified that the sensor handled 200 rapid authentication attempts without crashing or leaking memory. • Confirmed all attempts were logged with exact timestamps and mapped to MITRE T1110.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-34 | Date: 17-08-2026 (Monday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Raw TCP decoys will provide extensive reconnaissance visibility. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Designed Multi-Port Raw TCP Decoy Listener architecture in `backend/sensors/raw_tcp_sensor.py`. • Selected high-value reconnaissance decoy ports: Port 21 (FTP Decoy), Port 23 (Telnet Decoy), and Port 3389 (RDP Decoy). • Designed asynchronous socket server capable of accepting concurrent incoming connections across all three ports. • Configured banner emission for each protocol to simulate authentic legacy services.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-35 | Date: 18-08-2026 (Tuesday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | FTP and Telnet banners successfully simulate legacy server environments. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Implemented FTP (Port 21) and Telnet (Port 23) decoy listeners. • FTP handler sends standard banner: `220 (vsFTPd 3.0.3) Ready.` and traps anonymous login attempts. • Telnet handler sends `Ubuntu 20.04.2 LTS • login: ` and captures plaintext credentials. • Integrated raw TCP event dispatcher mapping port connection probes to MITRE ATT&CK T1046 (Network Service Discovery).

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-36 | Date: 19-08-2026 (Wednesday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | RDP trap and Nmap reconnaissance detection validated. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Implemented RDP (Port 3389) connection trap. • Configured socket listener to intercept RDP connection initiation PDUs (TPKT and X.224 Connection Request packets). • Logs client hostname and routing data from raw packet bytes before closing connection. • Tested Nmap port scan detection: `nmap -sS -p 21,23,3389 localhost` and verified immediate trigger on SIEM.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-37 | Date: 20-08-2026 (Thursday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Web honeypot portal looks realistic and authentic. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Designed and implemented Web Admin Honeypot Portal in `backend/sensors/web_sensor.py`. • Created dedicated FastAPI sub-application running on Port 8080 simulating corporate portal 'Acme Corp Internal Portal'. • Rendered realistic login form with corporate branding, username/password fields, and CSRF token decoys. • Configured URL routing catching automated web crawlers and bot scanners.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-38 | Date: 21-08-2026 (Friday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | OWASP Top 10 web attack vectors accurately detected and classified. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Engineered Web Vulnerability Trapping Engine in `backend/sensors/web_sensor.py`. • Implemented regular expression scanners detecting SQL Injection vectors (`' OR '1'='1`, `UNION SELECT`, `admin'--`, `SLEEP(5)`). • Implemented Cross-Site Scripting (XSS) payload detection (`<script>`, `alert(1)`, `onerror=`). • Implemented Path Traversal / LFI detection (`../../etc/passwd`, `win.ini`). • Mapped all web exploit attempts to MITRE ATT&CK T1190 (Exploit Public-Facing Application).

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-39 | Date: 22-08-2026 (Saturday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Honeytoken deception layer provides high-confidence early breach detection. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Constructed Production Honeytoken Vault in `backend/honeytokens.py`. • Generated realistic decoy AWS API access credentials: `AKIAIOSFODNN7EXAMPLE` / `wJalrXUtnFEMI/K7MDENG/bPxRfiCYEXAMPLEKEY`. • Embedded canary honeytoken paths in web portal source code and robots.txt (`/real-admin`, `/api/v1/auth/keys`, `/secret-vault-admin-login-php`). • Configured instant critical severity trigger (Threat Score: 100/100, MITRE T1078) upon any access attempt.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-40 | Date: 23-08-2026 (Sunday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Honeytoken tripwire tested successfully with instant quarantine response. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Implemented Honeytoken verification endpoints on main SIEM server (Port 8000). • When an attacker accesses `/real-admin` or `/api/v1/auth/keys`, the system captures IP, user-agent, and headers. • Instantly flags source IP for immediate quarantine and triggers high-priority visual siren on SIEM dashboard. • Tested honeytoken triggering via curl and verified automated quarantine enforcement.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-41 | Date: 24-08-2026 (Monday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Multi-sensor concurrency verified with minimal system resource footprint. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Conducted multi-sensor integration review with Raghunandan T V. • Verified simultaneous operation of all 5 decoy sensors: SSH (2222), Web (8080), FTP (21), Telnet (23), RDP (3389), Honeytokens (8000). • Benchmarked system resource consumption: CPU utilization < 3%, RAM footprint < 85MB. • Ensured thread safety and non-blocking execution across all listeners.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-42 | Date: 25-08-2026 (Tuesday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Dynamic sensor management enhances platform operational control. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Engineered unified sensor launcher script `backend/sensors/sensor_manager.py`. • Allows starting, stopping, and restarting individual sensor daemons dynamically without halting the main SIEM. • Implemented status reporting endpoint `GET /api/sensors/status` returning uptime and connection count for each sensor. • Integrated sensor lifecycle control into dashboard UI.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-43 | Date: 26-08-2026 (Wednesday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Stress test passed with excellent telemetry throughput and stability. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Collaborated with Sanjay Kashyap to execute multi-vector penetration test. • Executed simultaneous attacks: Nikto web scanner on Port 8080 + Nmap SYN scan on all ports + SSH dictionary attack. • Verified that the event pipeline handled 500+ events per minute with zero data loss or event queuing delay. • Validated that high-threat IPs were automatically isolated without affecting legitimate admin access.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-44 | Date: 27-08-2026 (Thursday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Robust exception handling implemented across all sensor modules. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Refactored sensor error-handling routines to catch socket timeouts, broken pipes, and malformed TCP packets gracefully. • Added structured logging for unhandled packet formats to support forensic investigation. • Fixed an issue where abrupt client disconnects during SSH handshake raised unhandled `EOFError`. • Verified zero unhandled exceptions across 24-hour continuous sensor soak test.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-45 | Date: 28-08-2026 (Friday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Sprint 2 review completed successfully. Excellent progress on deception modules. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Reviewed sensor implementation progress with guide Mr. Subhash J R during Sprint 2 check-in. • Demonstrated real-time attack capture across SSH, Web, and Raw TCP listeners. • Demonstrated automated honeytoken tripwires and immediate quarantine isolation. • Received commendation on deception depth; approved to proceed to AI Copilot integration.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-46 | Date: 29-08-2026 (Saturday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Simulated attack script will be very valuable for demonstration and testing. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Created simulated attack test scripts in `scripts/test_attacks.py`. • Script automatically generates realistic synthetic attack traffic: SSH brute-forcing, Web SQLi, directory traversal, and port sweeps. • Useful for automated regression testing and offline live demonstrations. • Verified script execution against local and remote testing targets.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-47 | Date: 30-08-2026 (Sunday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Documentation updated with complete technical specifications. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Documented sensor technical architecture, packet formats, and MITRE mapping rules in project technical manual. • Updated WBS milestone progress trackers. • Prepared intermediate code documentation and docstrings. • Shared updated codebase with team.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-48 | Date: 31-08-2026 (Monday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Code quality verified. Architecture ready for AI Copilot layer. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Conducted code review of all sensor modules with team members. • Verified code formatting, type hints, and PEP-8 compliance. • Benchmarked response times: average honeypot response latency was under 12 milliseconds. • Confirmed readiness for AI threat intelligence and UI dashboard integration.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-49 | Date: 01-09-2026 (Tuesday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | SOC Analyst system prompt design is rigorous and comprehensive. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Researched prompt engineering architectures for Autonomous Cyber Security Operations Center (SOC) Tier-3 AI Analysts. • Designed system prompt instructions in `backend/engine/ai_chat.py` embedding cybersecurity knowledge, MITRE ATT&CK playbooks, and forensic methodologies. • Configured temperature (0.3) and top_p (0.9) parameters for deterministic, highly analytical threat intelligence responses. • Tested preliminary prompts against standard attack scenarios.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-50 | Date: 02-09-2026 (Wednesday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | DeepSeek API integration successfully established. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Implemented DeepSeek AI Client in `backend/engine/ai_chat.py`. • Connected to official DeepSeek API (`https://api.deepseek.com/chat/completions`) using model `deepseek-chat`. • Configured secure API key management and custom HTTP client with connection timeouts. • Implemented streaming and non-streaming response handlers.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-51 | Date: 03-09-2026 (Thursday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Live SIEM context injection provides true situational awareness to the AI. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Engineered Live SIEM Telemetry Context Injection Engine in `backend/engine/ai_chat.py`. • Constructed automated database query synthesizing live platform state: active decoy sensors, recent critical events (last 10), top attacker source IPs, and quarantined hosts. • Injected structured JSON context snapshot into DeepSeek API system prompt before each user query. • Enables AI Copilot to answer real-time questions about active attacks occurring on the platform.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-52 | Date: 04-09-2026 (Friday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Multi-turn conversation state is managed cleanly with sliding window. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Implemented Conversational History Management with token truncation. • Maintains multi-turn chat context between user and KARMA AI while enforcing sliding-window token limits to prevent context overflow. • Added conversation reset endpoint `POST /api/ai/reset`. • Tested multi-turn technical dialogues covering incident containment and firewall rule generation.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-53 | Date: 05-09-2026 (Saturday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Phishing forensic analyzer accurately flags spoofed headers and malicious URLs. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Constructed DeepSeek AI-Powered Phishing Forensic Analyzer in `backend/engine/phishing_analyzer.py`. • Engineered multipart email file (`.eml` / `.msg`) parser extracting RFC822 headers: From, Reply-To, Return-Path, Authentication-Results (SPF, DKIM, DMARC), and embedded URLs. • Transmits parsed email structure to DeepSeek AI for automated forensic verdict, risk score (0-100), and indicator of compromise (IOC) extraction. • Verified analysis on sample phishing emails containing spoofed banking domains.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-54 | Date: 06-09-2026 (Sunday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | AI REST routes provide clean integration interfaces for frontend. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Created REST API endpoints for AI Copilot in `backend/routes/ai_routes.py`. • Implemented `POST /api/ai/chat` accepting user query, chat history, and context toggle. • Implemented `POST /api/ai/analyze-phishing` accepting `.eml` file uploads and returning structured forensic report. • Implemented `GET /api/ai/status` returning AI model connectivity and token usage metrics.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-55 | Date: 07-09-2026 (Monday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Dual-mode UI design ensures seamless accessibility throughout the platform. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Designed Dual-Mode AI Copilot User Interface with Kanaka C. • Mode 1: Dedicated Full-Screen AI SOC Workspace in main navigation for comprehensive threat investigation. • Mode 2: Floating Action Button (FAB) and collapsible bottom-right chat composer accessible from any SIEM view. • Ensured synchronized conversation state between both UI modes.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-56 | Date: 08-09-2026 (Tuesday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Frontend AI chat client is responsive and renders rich Markdown cleanly. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Developed frontend AI interaction controller in `frontend/js/ai_chat.js`. • Implemented real-time message rendering with auto-scrolling, typing indicators, and user avatar badges. • Integrated custom client-side Markdown parser supporting bold text, bullet lists, tables, and fenced code blocks. • Added one-click 'Copy Code' buttons for generated firewall rules, iptables commands, and Python scripts.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-57 | Date: 09-09-2026 (Wednesday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Quick-action prompt chips significantly improve SOC analyst workflow efficiency. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Engineered quick-action prompt chips in AI Copilot interface. • Added one-click analyst prompts: '⚡ Summarize Active Threats', '🛡️ Generate Firewall Rules', '🔍 Explain MITRE T1110', '📋 Draft Incident Report'. • Added chat transcript export button downloading full SOC conversation as a formatted Markdown report. • Tested all quick prompts and verified instant contextual responses.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-58 | Date: 10-09-2026 (Thursday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | AI Copilot demonstrated impressive forensic reasoning and containment guidance. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Conducted end-to-end evaluation of AI Copilot threat intelligence generation. • Simulated multi-stage attack and queried AI: 'Which IP is most dangerous right now and what commands did they attempt?' • AI accurately identified attacker IP, cited trapped SSH commands (`cat /etc/passwd`), explained MITRE T1059 risk, and provided iptables drop command. • Demonstrated AI analysis accuracy to team.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-59 | Date: 11-09-2026 (Friday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Zero-storage cryptographic toolkit adheres to privacy-by-design principles. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Constructed Client-Side Zero-Storage Cyber Toolkit in `frontend/js/tools.js`. • Developed Password Strength Evaluator calculating Shannon entropy, character diversity, and offline GPU crack time estimations. • Developed Multi-Algorithm Cryptographic Hasher computing SHA-256, SHA-512, and MD5 hashes entirely in browser memory using Web Crypto API. • Ensured zero network transmission of user passwords for absolute privacy.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-60 | Date: 12-09-2026 (Saturday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Phishing upload and forensic visualization operate smoothly. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Integrated Phishing Analyzer UI into Cyber Toolkit section in `frontend/index.html`. • Implemented drag-and-drop `.eml` file upload zone with file size validation (<10MB). • Built dynamic verdict card displaying risk gauge (Clean / Suspicious / Malicious), SPF/DKIM verification badges, and AI forensic analysis. • Tested analysis workflow with clean corporate emails vs malicious phishing lures.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-61 | Date: 13-09-2026 (Sunday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Map tiles upgraded to high-performance free ESRI and OSM layers. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Collaborated with Kanaka C on SIEM World Map & Geolocation Visualization. • Upgraded Leaflet.js v1.9.4 map component to utilize free, no-API-key basemaps: OpenStreetMap for Light theme and ESRI World Dark Canvas for Dark theme. • Resolved previous 'API Key Required' watermark issues. • Verified custom pulsing threat markers and dynamic zoom-to-cluster functionality.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-62 | Date: 14-09-2026 (Monday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Chart.js visual components render threat trends dynamically and cleanly. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Refined Real-Time Telemetry Event Charts using Chart.js v4.4 in `frontend/js/app.js`. • Implemented Live Event Volume Bar Chart tracking events per minute across active sensors. • Implemented MITRE ATT&CK Technique Distribution Doughnut Chart displaying proportional attack frequency. • Implemented Threat Severity Breakdown Radar Chart. • Verified smooth chart animations on incoming WebSocket data bursts.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-63 | Date: 15-09-2026 (Tuesday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Visual aesthetics are polished, modern, and fully responsive. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Conducted thorough testing of Dual-Theme Styling (Dark / Light mode) across all platform components. • Verified CSS custom properties, HSL color tokens, glassmorphism backdrops, and high-contrast typography. • Tested UI responsiveness across multiple screen resolutions (1080p, 1440p, laptop, tablet). • Ensured zero visual glitches or layout shifts.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-64 | Date: 16-09-2026 (Wednesday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Notification and alert system provides immediate operational awareness. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Implemented sound effects and visual siren alerts for critical threat events (Threat Score >= 75). • Added audio alert toggle in dashboard navigation bar with persistent user preference storage in localStorage. • Added real-time notification toast popups with auto-dismiss and click-to-view event details. • Tested alert notifications under high-frequency simulated attacks.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-65 | Date: 17-09-2026 (Thursday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Sprint 3 review completed. Excellent execution of AI and analytics modules. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Reviewed AI Copilot and Cyber Toolkit implementation with guide Mr. Subhash J R. • Demonstrated DeepSeek AI live context queries, phishing `.eml` forensic analysis, and zero-storage password hasher. • Guide commended the advanced feature set and AI responsiveness (<3s response time). • Approved to proceed to comprehensive testing and system packaging.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-66 | Date: 18-09-2026 (Friday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Security review verified robust API protection and prompt defense. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Conducted internal security audit of AI API integration. • Ensured DeepSeek API key is loaded securely via environment variables and never exposed to the client-side bundle. • Added input sanitization to prevent prompt injection attempts against the AI Copilot. • Verified that sensitive backend system paths are redacted before AI context ingestion.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-67 | Date: 19-09-2026 (Saturday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Cost per AI query is extremely economical and well within budget. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Benchmarked AI Copilot token usage and cost efficiency. • Calculated average token consumption: ~650 input tokens (including SIEM snapshot) + ~350 output tokens per query. • Estimated cost per query: ~₹0.015, well within the ₹1,500 project budget for over 10,000 queries. • Documented cost analysis in project records.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-68 | Date: 20-09-2026 (Sunday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Phase 4 deliverables successfully consolidated and documented. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Prepared consolidated technical report for Phase 4 deliverables. • Documented AI Copilot prompt templates, REST API schemas, and Cyber Toolkit cryptographic specifications. • Verified all code was merged into main Git branch with passing tests. • Shared technical update with all group members.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-69 | Date: 21-09-2026 (Monday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | WebSocket throughput and UI rendering performance thoroughly validated. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Conducted high-throughput performance benchmarking of WebSocket broadcast pipeline. • Simulated rapid burst injection of 1,000 synthetic attack events per second. • Measured client-side UI frame render rate: maintained steady 60 FPS without DOM lag or memory leakage. • Validated that queue backpressure mechanisms prevent client disconnects.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-70 | Date: 22-09-2026 (Tuesday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Cross-browser validation ensures seamless multi-platform accessibility. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Performed cross-browser compatibility testing across Google Chrome, Mozilla Firefox, and Microsoft Edge. • Verified Leaflet.js map tile rendering, dark/light theme switching, and CSS glassmorphism effects across all browsers. • Confirmed consistent rendering of AI Copilot chat composer and Markdown code blocks. • Resolved minor WebKit flexbox alignment discrepancy on mobile viewports.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-71 | Date: 23-09-2026 (Wednesday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Fault-tolerant offline fallback ensures continuous operational reliability. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Engineered robust offline fallback handling for KARMA AI Copilot. • Configured automated heuristic fallback response generator when DeepSeek API token quota is exceeded or network is offline. • Provides rule-based MITRE ATT&CK explanations and static containment playbooks during network outages. • Verified graceful degradation during disconnected test simulation.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-72 | Date: 24-09-2026 (Thursday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Desktop launcher GUI provides an intuitive control interface for operators. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Designed Desktop Control Panel Launcher GUI in `backend/launcher_gui.py` using Python Tkinter / Ttk. • Created user-friendly desktop window allowing operators to start, stop, and monitor K.A.R.M.A platform services with a single click. • Added status indicators for Web Server, SSH Honeypot, Raw TCP Listeners, and AI Engine. • Added one-click 'Open SIEM Dashboard in Browser' button.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-73 | Date: 25-09-2026 (Friday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Attacker verification GUI will make live project demonstrations effortless. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Designed Attacker Verification Suite GUI in `backend/tester_gui.py`. • Built interactive testing tool allowing security evaluators to simulate attacks with single-click buttons: 'Simulate SSH Brute Force', 'Simulate Web SQLi', 'Simulate Nmap Sweep', 'Simulate Honeytoken Breach'. • Displays real-time server response and verification logs in embedded console. • Tested GUI with Sanjay Kashyap for verification workflows.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-74 | Date: 26-09-2026 (Saturday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Standalone packaging configuration verified with PyInstaller. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Constructed standalone packaging configuration in `setup.py` using PyInstaller. • Configured build spec bundling Python runtime, FastAPI static files, SQLite database templates, and icons into a zero-dependency Windows executable package. • Configured automatic extraction of frontend assets and runtime binaries. • Executed test compilation and resolved hidden import dependencies.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-75 | Date: 27-09-2026 (Sunday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Zero-dependency Windows standalone execution verified on clean VM. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Tested standalone executable distribution on clean Windows virtual machine without Python pre-installed. • Verified that double-clicking `run.py` / `KARMA.exe` launched the server, opened default browser to `http://localhost:8000`, and initiated all sensor listeners. • Confirmed zero missing DLL or static file errors. • Verified complete portability.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-76 | Date: 28-09-2026 (Monday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Test plan is thorough and covers all functional and security scenarios. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Formulated Comprehensive Verification Test Plan (Format-5 Section 4) with Sanjay Kashyap (Security QA Specialist). • Defined 10 detailed test cases covering all platform capabilities from sensor trapping to AI forensics. • Established pass/fail criteria, expected telemetry signatures, and MITRE mapping validations for each test case. • Documented test matrix in project test plan.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-77 | Date: 29-09-2026 (Tuesday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | SSH honeypot verification test cases passed with 100% containment. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Executed Test Case TC-01 (SSH Brute Force) and TC-02 (SSH Post-Exploitation Shell Commands). • TC-01: Sent 50 dictionary password attempts via SSH. Verified 100% trap rate, MITRE T1110 classification, and dashboard counter increments. • TC-02: Executed `whoami`, `id`, `cat /etc/passwd`, `wget malicious.sh` in fake shell. Verified commands logged without host OS execution (MITRE T1059). • Both test cases PASSED.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-78 | Date: 30-09-2026 (Wednesday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Web exploit and port scan detection test cases passed successfully. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Executed Test Case TC-03 (Web SQL Injection) and TC-04 (Multi-Port Network Reconnaissance). • TC-03: Submitted `' OR '1'='1` and `admin'--` payloads on Port 8080. Verified SQLi pattern interception and MITRE T1190 mapping. • TC-04: Ran Nmap port scan across Ports 21, 23, 8000, 8080, 2222, 3389. Verified all connection attempts captured and geolocated on world map (MITRE T1046). • Both test cases PASSED.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-79 | Date: 01-10-2026 (Thursday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Honeytoken tripwire and active defense quarantine passed with instant response. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Executed Test Case TC-05 (Honeytoken Breach) and TC-06 (Automated Quarantine Active Defense). • TC-05: Accessed decoy endpoint `http://localhost:8000/api/v1/auth/keys`. Verified critical alert triggered (MITRE T1078) and threat score set to 100. • TC-06: Verified attacker IP was immediately added to Quarantine List and blocked with HTTP 403 Forbidden deception banner. • Both test cases PASSED.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-80 | Date: 02-10-2026 (Friday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | AI Copilot and phishing forensics test cases passed with high accuracy. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Executed Test Case TC-07 (AI Copilot Live Query) and TC-08 (AI Phishing .EML Forensics). • TC-07: Queried AI Copilot: 'Summarize active threats on the SIEM'. Verified AI analyzed live database snapshot and outputted structured SOC incident summary in 2.4s. • TC-08: Uploaded sample phishing email with spoofed Return-Path. Verified SPF/DKIM failure detected and forensic assessment generated. • Both test cases PASSED.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-81 | Date: 03-10-2026 (Saturday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Privacy-preserving hasher and forensic log archiver passed validation. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Executed Test Case TC-09 (Zero-Storage Hasher) and TC-10 (CSV Audit Archiver). • TC-09: Evaluated password strength and generated SHA-256/SHA-512/MD5 hashes. Verified zero network packets sent using browser DevTools Network tab. • TC-10: Executed 50 simulated attacks and stopped server. Verified CSV log file was generated in `/logs/` with complete timestamps and MITRE IDs. • Both test cases PASSED.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-82 | Date: 04-10-2026 (Sunday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Format-5 testing section compiled with complete verification evidence. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Compiled Test Execution Results and Analysis into Project Execution Document (Format-5). • Documented all 10 test case outcomes, observed system behaviors, and verification evidence. • Calculated overall system test pass rate: 10/10 (100%). • Drafted quantitative performance benchmarks and security inferences.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-83 | Date: 05-10-2026 (Monday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Stress test confirms excellent scalability and performance under heavy load. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Conducted Multi-Client Load and Stress Testing. • Simulated 10 concurrent attacker IPs generating 50 attacks per second across SSH, Web, and Raw TCP ports for 10 minutes. • Monitored server metrics: Average CPU utilization remained under 8%, peak memory usage was 112MB, and WebSocket broadcast latency remained <45ms. • Zero dropped events or server crashes recorded.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-84 | Date: 06-10-2026 (Tuesday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | UI usability refinements improve SOC operator efficiency. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Conducted usability testing of frontend SIEM dashboard with all team members. • Gathered feedback on navigation flow, chart readability, and AI chat accessibility. • Made subtle UX improvements: added tooltips to MITRE technique badges and enhanced contrast of threat score indicators. • Verified intuitive operator experience.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-85 | Date: 07-10-2026 (Wednesday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | LAN deployment verified. System operates flawlessly across networked machines. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Tested network deployment across physical Local Area Network (LAN). • Deployed K.A.R.M.A on primary host machine (`10.30.129.46`) and connected separate client laptop to execute attacks. • Verified that remote attacker IP was correctly captured, geolocated, scored, and quarantined over physical Wi-Fi/Ethernet network. • Confirmed real-world network operational readiness.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-86 | Date: 08-10-2026 (Thursday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Sprint 4 review completed. System is fully validated and operational. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Conducted formal Sprint 4 Review with project guide Mr. Subhash J R. • Demonstrated complete working system: launcher GUI, live attack capture across LAN, AI copilot threat reasoning, and standalone packaging. • Guide verified test results and approved all 10 test cases. • Instructed team to proceed with final documentation preparation.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-87 | Date: 09-10-2026 (Friday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Format-7 weekly reports are up to date and properly formatted. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Reviewed and updated Weekly Status Reports (Format-7) across all completed weeks. • Ensured consistent recording of individual student contributions for Abhijeet, Kanaka, Raghu, and Sanjay. • Verified 4-column signature blocks and milestone progress tracking. • Prepared updated Format-7 Word document for cohort owner endorsement.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-88 | Date: 10-10-2026 (Saturday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Codebase cleaned and documented to professional standards. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Refactored codebase for final release. • Cleaned up temporary debug logs, obsolete test files, and unused variables. • Standardized docstrings and added inline comments to complex algorithms in `mitre_classifier.py` and `ai_chat.py`. • Generated updated `README.md` with complete installation, configuration, and attack simulation instructions.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-89 | Date: 11-10-2026 (Sunday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Release distribution package verified and ready for deployment. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Built final standalone Windows release binary distribution. • Generated `KARMA_Installer_v1.0.zip` containing executable, default configuration, offline assets, and user manual. • Tested extraction and startup on two separate lab computers. • Verified seamless plug-and-play operation.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-90 | Date: 12-10-2026 (Monday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Report chapters 1 and 2 are well-written and comprehensive. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Commenced drafting of the Comprehensive Capstone Project Final Report. • Authored Chapter 1 (Introduction, Background & Problem Statement) and Chapter 2 (Literature Survey & Existing Systems Review). • Formatted document adhering to Department of Technical Education capstone guidelines. • Reviewed draft with team members.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-91 | Date: 13-10-2026 (Tuesday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Architecture and design chapters are thoroughly documented. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Authored Chapter 3 (System Requirements Specification & Feasibility Study) and Chapter 4 (System Architecture & Detailed Design). • Included high-resolution architectural diagrams, data flow diagrams (DFD Level 0 & Level 1), and database entity-relationship (ER) models. • Detailed the 9 primary platform subsystems. • Reviewed technical accuracy with guide.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-92 | Date: 14-10-2026 (Wednesday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Implementation and testing chapters provide robust empirical validation. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Authored Chapter 5 (Implementation Details) and Chapter 6 (Testing, Validation & Results Analysis). • Documented code implementations of OpenSSH sensor, FastAPI web trap, MITRE classifier, DeepSeek AI Copilot, and Active Defense. • Included all 10 verification test case matrices, simulation logs, and performance benchmark graphs. • Highlighted quantitative results: 100% trap rate and <45ms latency.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-93 | Date: 15-10-2026 (Thursday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Complete project report compiled with standard academic formatting. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Authored Chapter 7 (Conclusion & Future Enhancements) and compiled comprehensive References bibliography in IEEE format. • Highlighted potential future extensions: dynamic honeypot container orchestration via Docker and automated firewall integration (iptables/pfsense). • Generated complete Table of Contents, List of Figures, and List of Tables. • Merged all chapters into unified final project report.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-94 | Date: 16-10-2026 (Friday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | All 8 Capstone formats compiled and verified. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Finalized and formatted all mandatory Capstone Project Formats (Format-1 through Format-8) in Microsoft Word. • Verified Format-1 (Scope), Format-2 (WBS), Format-3 (Timeline), Format-4 (Cost), Format-5 (Project Execution), Format-7 (Weekly Reports), and Format-8 (Daily Log Book). • Ensured all 4 student contributors (Abhijeet, Kanaka, Raghu, Sanjay) are listed with 4-column signature blocks. • Prepared master documentation bundle.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-95 | Date: 17-10-2026 (Saturday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Presentation slide deck is visually engaging and covers all key technical highlights. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Designed high-impact PowerPoint presentation slide deck for final Capstone Project Viva-Voce defense. • Structured slides: Problem Statement, Deception Architecture, MITRE ATT&CK Mapping, DeepSeek AI SOC Copilot, Live Demonstration Architecture, Results & Conclusion. • Embedded system architecture diagrams and screenshots of SIEM dashboard and AI chat. • Rehearsed presentation flow with team.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-96 | Date: 18-10-2026 (Sunday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Demonstration dry-run was well-coordinated and within allotted time. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Conducted full dry-run of final project demonstration and presentation in the college computer laboratory. • Simulated live defense: Abhijeet presented architecture & AI, Kanaka presented SIEM UI/UX, Raghu presented backend & sensors, Sanjay demonstrated attack simulation & pen-testing. • Timed presentation: 18 minutes presentation + 7 minutes live attack demonstration. • Received constructive feedback from guide Mr. Subhash J R.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-97 | Date: 19-10-2026 (Monday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Demonstration environment fully configured and secured with fallbacks. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Refined live demonstration sequence based on dry-run feedback. • Configured dedicated hot-spot LAN environment for seamless live demonstration without external internet dependencies (cached AI fallback). • Prepared automated demonstration batch scripts launching attack sequences smoothly. • Verified backup laptops and projectors.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-98 | Date: 20-10-2026 (Tuesday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Hard-bound project documentation and daily log book prepared for submission. |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Assembled and printed hard-bound copies of Capstone Project Report and Student Daily Log Books. • Prepared individual A4 hard-bound Format-8 Daily Log Book for Abhijeet Kumar covering all 100 days. • Organized project deliverables on submission USB flash drive (source code, standalone installer, documentation, presentation slides). • Obtained signatures of team members on all declaration forms.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-99 | Date: 21-10-2026 (Wednesday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Outstanding project execution and viva-voce defense. Project successfully completed! |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Appeared for final Capstone Project Evaluation and Viva-Voce Examination before the Board of External Examiners. • Delivered technical presentation and conducted successful live multi-vector attack demonstration. • Demonstrated real-time threat capture on SIEM, automated quarantine, and DeepSeek AI SOC Copilot threat synthesis. • External examiners commended the advanced cyber deception architecture and practical AI integration. • Successfully completed the Capstone Project with highest evaluation rating.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |

Department of Technical Education
Capstone Project  |  Format- 8
STUDENT’S DAILY LOG BOOK

Note: A4 size Student’s Daily Log Book with official college, registration and execution details

| Day-100 | Date: 22-10-2026 (Thursday) |
| --- | --- |
| Capstone project Name: | K.A.R.M.A – Cyber Threat Deception and AI-Assisted SIEM Platform |
| Name of the student: | Abhijeet Kumar ¦ Reg. No: 470CS24701 (Role: Team Lead & Core Architect) |
| Name of the Cohort owner: | Mr. Subhash J R (Lecturer, Dept. of Computer Science & Engineering) |
| Remarks of Cohort owner: | Project officially submitted and archived. Congratulations on outstanding work! |

Record Main activities of the day (including observation, sketches, discussions, etc):

• Completed post-examination project archival and repository maintenance. • Archived final source code release, documentation Word files, and demonstration recordings on college repository and GitHub. • Submitted signed hard-bound project report and Format-8 Student Daily Log Book to the Department of Computer Science & Engineering. • Extended sincere gratitude to cohort owner Mr. Subhash J R and HOD for their continuous guidance throughout the semester.

| Signature of the Student: _____________________________ Abhijeet Kumar (Reg. No: 470CS24701) | Signature of the Cohort owner: _____________________________ Mr. Subhash J R (Project Guide) |
| --- | --- |
| Dept. of Computer Science & Engineering | The Oxford Evening Polytechnic, Bangalore |