DEPARTMENT OF TECHNICAL EDUCATION
CAPSTONE PROJECT DOCUMENTATION

FORMAT - 2: WORK BREAKDOWN STRUCTURE (WBS)

| Capstone Project Title: | K.A.R.M.A Cloud SIEM — Autonomous AI Threat Deception Platform |
| --- | --- |
| Group Members: | Abhijeet Kumar (Team Lead), Kanaka C, Raghunandan T V |
| Cohort Owner / Project Guide: | Mr. Subhash J R (Dept of CSE) |
| Project Commencement Date: | 15-July-2026 |

Work Breakdown Structure (WBS) Deliverables & Work Packages:

| WBS Level 1 (Phase) | WBS Level 2 (Deliverable) | Work Package / Tasks | Responsible Member |
| --- | --- | --- | --- |
| 1.0 System Architecture | 1.1 Requirements & Design | Define SIEM database schema, config settings, and sensor ports | Abhijeet Kumar |
| 1.0 System Architecture | 1.2 Database Engine | Build SQLite logging schema, attacker IP lookup, and geo mapping | Raghunandan T V |
| 2.0 Deception Sensors | 2.1 OpenSSH Honeypot | Build Paramiko SSH server (Port 2222) with persistent RSA keys | Abhijeet Kumar |
| 2.0 Deception Sensors | 2.2 Web Admin Honeypot | Develop web trap (Port 8080) for SQLi, XSS, and directory traversal | Kanaka C |
| 2.0 Deception Sensors | 2.3 Raw Decoy Probes | Create socket listeners for FTP (21), Telnet (23), and RDP (3389) | Raghunandan T V |
| 2.0 Deception Sensors | 2.4 Honeytoken Vault | Implement AWS decoy keys & backdoor trap paths (/secret-vault) | Kanaka C |
| 3.0 Real-Time SIEM | 3.1 WebSocket Telemetry | Develop FastAPI WebSocket manager for live event broadcasting | Raghunandan T V |
| 3.0 Real-Time SIEM | 3.2 SOC Dashboard UI | Design dark-mode web console with Leaflet map and Chart.js zoom | Kanaka C |
| 4.0 Threat Intelligence | 4.1 MITRE ATT&CK Mapper | Create TTP taxonomy classifier (T1046, T1110, T1059, T1190) | Raghunandan T V |
| 4.0 Threat Intelligence | 4.2 DeepSeek AI Engine | Connect DeepSeek API for automated forensic incident synthesis | Abhijeet Kumar |
| 5.0 Cyber Toolkit | 5.1 Password Hasher | Build client-side password entropy & market hash generator | Kanaka C |
| 5.0 Cyber Toolkit | 5.2 AI Phishing Analyzer | Develop drag-and-drop .EML MIME parser & DeepSeek threat scan | Abhijeet Kumar |
| 6.0 Deployment | 6.1 Standalone Package | Build setup.py PyInstaller script for zero-dependency execution | Abhijeet Kumar |

| Date: 24-August-2026 _______________________ Signature of Students (Abhijeet, Kanaka, Raghunandan) | Date: 24-August-2026 _______________________ Signature of Cohort Owner (Mr. Subhash J R) |
| --- | --- |