DEPARTMENT OF TECHNICAL EDUCATION
CAPSTONE PROJECT DOCUMENTATION

FORMAT - 3: TIME-LINE SCHEDULE & GANTT CHART

| Capstone Project Title: | K.A.R.M.A Cloud SIEM — Autonomous AI Threat Deception Platform |
| --- | --- |
| Group Members: | Abhijeet Kumar, Kanaka C, Raghunandan T V |
| Cohort Owner / Project Guide: | Mr. Subhash J R (Dept of CSE) |
| Project Commencement Date: | 15-July-2026 |

Weekly Project Execution Timeline (15 July 2026 – 24 August 2026):

| Week # | Date Range | Scheduled Major Tasks | Resources & Constraints | Status |
| --- | --- | --- | --- | --- |
| Week 1 | 15 Jul - 21 Jul | Project Scope, Architecture Design, Database Schema Setup | Python 3.10, SQLite, Git Repo Setup | Completed |
| Week 2 | 22 Jul - 28 Jul | Multi-Protocol Honeypots (SSH 2222, Web 8080, Ports 21/23/3389) | Paramiko SSH library, FastAPI, Sockets | Completed |
| Week 3 | 29 Jul - 04 Aug | Honeytoken Secret Vault & Real-Time WebSocket Telemetry | WebSockets, In-Memory Audit Logger | Completed |
| Week 4 | 05 Aug - 11 Aug | SOC Dashboard UI, Leaflet.js Map & Chart.js Time-Series Zoom | HTML5/CSS3, Leaflet, Chart.js | Completed |
| Week 5 | 12 Aug - 18 Aug | DeepSeek AI Threat Synthesizer & MITRE ATT&CK Matrix Classifier | DeepSeek API, JSON Forensics Engine | Completed |
| Week 6 | 19 Aug - 24 Aug | Cyber Toolkit (Password Hasher & .EML Phishing), setup.py Build | PyInstaller, RFC822 MIME Parser | Completed |

| Date: 24-August-2026 _______________________ Signature of Students (Abhijeet, Kanaka, Raghunandan) | Date: 24-August-2026 _______________________ Signature of Cohort Owner (Mr. Subhash J R) |
| --- | --- |