DEPARTMENT OF TECHNICAL EDUCATION
CAPSTONE PROJECT DOCUMENTATION

FORMAT - 7: WEEKLY STATUS REPORT

| Capstone Project Title: | K.A.R.M.A Cloud SIEM — Autonomous AI Threat Deception Platform |
| --- | --- |
| Group Members: | Abhijeet Kumar, Kanaka C, Raghunandan T V |
| Cohort Owner / Project Guide: | Mr. Subhash J R (Dept of CSE) |
| Project Commencement Date: | 15-July-2026 |

1. Project Status Highlights & Breakthroughs:

• Week 1: Formulated project scope, baseline requirements, and SQLite database schema.
• Week 2: Implemented OpenSSH Paramiko honeypot (Port 2222) and Web admin trap (Port 8080).
• Week 3: Built Honeytoken Vault (Port 8000) and low-latency WebSocket event streaming.
• Week 4: Designed futuristic dark-mode SOC dashboard with Leaflet world map and Chart.js zoom.
• Week 5: Integrated DeepSeek AI Neural Threat Synthesizer and MITRE ATT&CK taxonomy classifier.
• Week 6: Added Cyber Toolkit (Password Hasher & .EML Phishing Analyzer) and setup.py executable packaging.

2. Critical Risks & Issues Log Table:

| Date | Risk / Issue Description | Resolution Action | Status |
| --- | --- | --- | --- |
| 20-Jul-2026 | Paramiko SSH client host key identification mismatch warning on client reconnects | Implemented persistent RSA key generator (get_persistent_host_key -> ssh_host_rsa_key) | Closed |
| 02-Aug-2026 | CSV audit logger failing on special payload quotes | Configured csv.QUOTE_MINIMAL and escapechar='\\' | Closed |
| 14-Aug-2026 | DeepSeek API key blocked by GitHub secret scanner during push | Constructed DEEPSEEK_API_KEY dynamically from env variables | Closed |

3. Tasks Completed & Member Responsibilities:

| Task Name | Description | Team Member Responsible | % Complete |
| --- | --- | --- | --- |
| SSH Honeypot Engine | Paramiko SSH server & command trapping | Abhijeet Kumar | 100% |
| Web SOC Dashboard | Dark-mode frontend UI & Leaflet map | Kanaka C | 100% |
| Database & Telemetry | SQLite schema & WebSockets manager | Raghunandan T V | 100% |
| DeepSeek AI Engine | AI Incident response synthesizer | Abhijeet Kumar | 100% |
| Cyber Toolkit | Password Hasher & .EML Phishing Analyzer | Kanaka C | 100% |
| Standalone Build | PyInstaller packaging script (setup.py) | Abhijeet Kumar | 100% |

| Date: 24-August-2026 _______________________ Signature of Students (Abhijeet, Kanaka, Raghunandan) | Date: 24-August-2026 _______________________ Signature of Cohort Owner (Mr. Subhash J R) |
| --- | --- |